Greenlight Feasibility – Flex Warehouses

The first flex warehouse is located at 2908 West Deer Valley Road, Phoenix, Arizona, 85027.  It is a free standing 43,672 approximate square foot facility located in the Deer Valley Technology Park.  The building was constructed in 2024.  The building sits on 2.18 acres, has two truck wells and six grade level doors for loading and unloading.  The estimated lease rate for the building is $1.40 per square foot triple net.

MP Distro’s current plan for this warehouse is to utilize it as a wholly owned manufacturing facility.  Current projects under consideration are a Diesel Exhaust Fluid (DEF) processing which would require an estimated $2.5 to $3 million dollar in equipment, installation, engineering, training and other related costs.  Time to acquire and install the necessary equipment is estimated at 6 months.

DEF is a carefully blended aqueous urea solution of 32.5% high purity urea and 67.5% deionized water. Urea is a compound of nitrogen, produced primarily from natural gas, which turns into ammonia when heated.  DEF consumption will be about 2% of the diesel fuel consumed. Another way to look at this is that DEF will be consumed on a 50 to 1 ratio with diesel. (For every 50 gallons of diesel fuel burned, you will use 1 gallon of DEF)

The DEF US market is expected to reach $50 billion by 2027.  Stringent emissions regulations leading to increased penetration of diesel SCR (Selective Catalytic Reduction) vehicles along with the increasing number of DEF pumps and increasing age of vehicles and miles driven are what is driving this market place.  Stringent emission regulations globally are expected to increase demand for SCR and DEF is the reactant necessary for the SCR system.   Additionally, the construction industry is booming.  Hence, the demand for construction equipment is increasing.  This increasing demand in the construction industry is also expected to create a growth opportunity in DEF.   The Compound Annual Growth Rate is anticipated to be 8%.

| MP Distro will initially start producing at 2400GPH and can easily expand to 4800GPH if demand for the product is there. Engineering estimates that the following revenue targets would be met assuming a 20 day month and 8 hour shifts with a five day work week and 70& efficiency and wholesale prices based on research of average whole sale price of non-premium DEF products. Producing 2.5 gallon containers would result in annual revenue of $2.523 million while producing 55 gallon drums would result in annual revenue of $4.661 million. While renting the facility would result in annual revenues of approximately $ 733,000 based on the lease rate of $1.40 per square foot. The second warehouse is located at 2837 West Louise Drive, Phoenix, Arizona, 85027. It is free Standing Approximately 41,852 square foot facility located in the Deer Valley Technology Park. The building was built in 1986 and renovated in 2024. There are currently two prospective tenants For this facility. One tenant would take the entire building on a 15 year long term triple net lease at $1.30 per square foot with 3% annual increases. The second potential tenant would only occupy a partial portion of the building @$1.40 psf NNN. |  |
| --- | --- |